NETRA-BB

Product Requirements Document

Pending work — Sprint 2 and beyond

Author: Yash Wardhan Gautam

Document version: 0.1 (draft)

Date: 7 May 2026

# Table of Contents

# 1. Purpose

This PRD enumerates every piece of work needed to take NETRA-BB from "Sprint 1 scaffolding done" to "ready to hunt a real public bug bounty program end-to-end." It is written so each story can become a GitHub issue without rewriting.

Sprint 1 is already shipped (53 + 15 tests passing, full module scaffold, scope validator, alembic migration, HackerOne integration). This PRD covers Sprint 2 and beyond.

Companion document This PRD is a sibling to docs/NETRA_BB_Architecture.docx. The architecture doc describes the SHAPE of the system. This PRD describes the WORK left to build it.

# 2. Goals

- Take a real HackerOne program (Shopify) end-to-end: register → scope-sync → passive hunt → triage → draft submission, with zero out-of-scope traffic.

- Replace every stub in src/netra/bugbounty/recon/ with a real implementation that delegates to NETRA's existing scanner tool wrappers.

- Wire the BountyHunter persona into the existing AIBrain consensus, with the Skeptic veto preserved.

- Stand up Graphify in local-output mode for codebase + recon + submission indexing.

- Federate gokulapap-mcp through NETRA's MCP server with the scope-gate wrapper.

# 3. Non-Goals (still out of scope)

- Auto-submission to platforms. Submission stays manual (operator pastes into the H1 UI).

- Multi-tenant / SaaS features.

- Anthropic API as a default LLM. Stays opt-in only.

- OpenClaw integration (deferred per architecture doc; isolated VM only when revisited).

- Beating commercial scanners on raw vuln count. Optimise for accepted submissions, not finding count.

# 4. Definition of Sprint 2 Done

- netra-bb add-program --platform hackerone --handle shopify registers a real program with live scope rules pulled from the H1 API.

- netra-bb hunt --program shopify --profile passive runs end-to-end and produces a graph of in-scope assets in Graphify, with zero out-of-scope traffic in the audit log.

- netra-bb triage --program shopify lists findings ranked by BountyHunter composite score, with skeptic vetoes filtered out.

- netra-bb draft --finding-id <uuid> produces an H1-style markdown report and a Word-format submission packet.

- The full pytest suite (tests/test_bugbounty/, tests/test_integrations/, plus the new Sprint 2 tests) passes with ≥90% coverage on all NETRA-BB modules.

# 5. Story-Level Plan

Stories are grouped by epic. Each story carries: problem, acceptance criteria, files touched, dependencies, and a t-shirt size estimate (XS = under 1h, S = 1-3h, M = 3-8h, L = 1-2 days, XL = 3+ days).

## Epic E1 — BountyHunter persona in the consensus brain

#### S-1.1 — Register BountyHunter prompt in netra/ai/prompts.py

Problem

The BountyHunter prompt lives in bugbounty/triage/bounty_persona.py but the AIBrain doesn't know about it.

Acceptance

- BOUNTY_HUNTER_PROMPT is exported from netra/ai/prompts.py alongside ATTACKER_PROMPT etc.

- Prompt template accepts finding_context and program_context placeholders.

- Unit test asserts the prompt mentions impact, novelty, payout and ends with a JSON-only instruction.

Files:       src/netra/ai/prompts.py, tests/test_ai/test_prompts.py

Blocked by:  none

Estimate:    XS

#### S-1.2 — Extend AIBrain.analyze_finding to call BountyHunter when program context is present

Problem

Today AIBrain only runs the 4 base personas. Bug-bounty findings need the 5th score.

Acceptance

- AIBrain.analyze_finding(finding, program=None) — when program is non-None, runs BountyHunter as a 5th parallel call.

- The Skeptic veto threshold (0.80) still applies before BountyHunter's score is committed.

- The persona output dict gains a bounty_hunter key with impact / novelty / payout / composite / tier / rationale.

- Test mocks Ollama, asserts BountyHunter is invoked iff program is provided, and asserts the output shape.

Files:       src/netra/ai/brain.py, src/netra/ai/consensus.py, tests/test_ai/test_brain.py

Blocked by:  S-1.1

Estimate:    M

#### S-1.3 — Plumb program context through analyze_finding callers

Problem

Existing call sites pass finding only; they need to pass the program too when in BB mode.

Acceptance

- services/finding_service.py and orchestrator code paths accept an optional program arg.

- When the scan profile is bugbounty_passive or bugbounty_active, the orchestrator looks up the program by scans.config['program_id'] and passes it through.

- Integration test: a BB-profile scan produces findings with the bounty_hunter field populated.

Files:       src/netra/services/finding_service.py, src/netra/scanner/orchestrator.py

Blocked by:  S-1.2

Estimate:    M

## Epic E2 — Replace recon stubs with real implementations

#### S-2.1 — Real recon/passive.py — wire to subfinder, crt.sh, amass passive

Problem

All four functions in passive.py are stubs that return [].

Acceptance

- _run_subfinder(seed) calls SubfinderTool.run(seed, passive_only=True) and parses output.

- _run_crtsh(seed) queries https://crt.sh/?q=%25.<seed>&output=json, dedupes, returns hostnames.

- _run_amass_passive(seed) calls AmassTool with -passive. Errors are logged and don't crash the run.

- Tests with mocked tool subprocesses and mocked httpx for crt.sh; assert dedup and shape.

Files:       src/netra/bugbounty/recon/passive.py, tests/test_bugbounty/test_recon_passive.py

Blocked by:  none

Estimate:    L

#### S-2.2 — GitHub dorks source

Problem

_run_github_dorks is a stub.

Acceptance

- When GITHUB_TOKEN env var is present, queries GitHub code search for the seed domain, extracts referenced hosts.

- Honours rate limits (5,000 req/hour). Caches results per seed for 1 hour.

- Without a token, logs once and returns []. No crash.

- Tests mock GitHub API responses.

Files:       src/netra/bugbounty/recon/passive.py, tests/test_bugbounty/test_recon_passive.py

Blocked by:  none

Estimate:    M

#### S-2.3 — Real recon/active.py — httpx alive + ffuf + nuclei-safe

Problem

Active phase functions are stubs.

Acceptance

- httpx_alive(host) calls existing HttpxTool with -head -nc -tech-detect. Returns True only on 2xx/3xx.

- ffuf_paths(host, wordlist) calls existing FfufTool. Default wordlist is common.txt. Honours rate limits.

- nuclei_safe(host, severity_cap) calls NucleiTool with -tags cve,exposure,misconfig and -severity {cap}.

- Every call passes through the validator first (defensive double-check).

- Tests mock the tool processes.

Files:       src/netra/bugbounty/recon/active.py, tests/test_bugbounty/test_recon_active.py

Blocked by:  none

Estimate:    L

#### S-2.4 — Real recon/enrich.py — tech fingerprint + JS extraction + secret hunting

Problem

Three enrichment functions are stubs.

Acceptance

- fingerprint_tech extends to ~50 wappalyzer-style header + body rules. Returns labels like nginx, cloudflare, react, wordpress.

- extract_js_endpoints parses fetch('/api/...'), axios.get('...'), XMLHttpRequest.open('GET', '...') with regex. Returns deduped path list.

- hunt_secrets reuses GitleaksTool against arbitrary text; returns gitleaks rule hits.

- Tests cover each rule family.

Files:       src/netra/bugbounty/recon/enrich.py, tests/test_bugbounty/test_enrich.py

Blocked by:  none

Estimate:    L

## Epic E3 — Hunt orchestration

#### S-3.1 — Add BB profile branches to ScanOrchestrator

Problem

The scanner orchestrator doesn't know about bugbounty_passive / bugbounty_active.

Acceptance

- When scan.profile in {bugbounty_passive, bugbounty_active}, the orchestrator constructs a ScopeValidator from the program's active rules.

- For passive: runs recon.passive.run_passive_recon then writes BBAsset rows for in-scope hosts.

- For active: runs recon.active.run_active_recon (only when explicitly enabled).

- Every tool call is wrapped in validator.require(). ScopeViolation is logged as a scan_phase row with status=blocked.

- Integration test: end-to-end scan with mocked recon produces correct DB rows.

Files:       src/netra/scanner/orchestrator.py, tests/test_bugbounty/test_orchestrator.py

Blocked by:  S-2.1, S-2.3

Estimate:    L

#### S-3.2 — Implement bb hunt CLI

Problem

The hunt subcommand currently prints a stub message.

Acceptance

- netra-bb hunt --program shopify --profile passive creates a Scan row, enqueues the Celery task, and streams phase progress via rich.

- Returns a non-zero exit code if any phase fails.

- --enable-nuclei and --enable-ffuf flags require --profile active.

- Documented in docs/bugbounty.md.

Files:       src/netra/bugbounty/cli.py, src/netra/services/scan_service.py, docs/bugbounty.md

Blocked by:  S-3.1

Estimate:    M

#### S-3.3 — Celery task wrapper for BB scans

Problem

Existing Celery worker doesn't have a BB-specific task.

Acceptance

- worker/tasks.py gains run_bugbounty_scan(scan_id) task.

- Task picks up the Scan row, instantiates the orchestrator, and on completion updates scan.status and writes findings_summary.

- Failures roll back to scan.status=failed with the exception serialised into error_message.

- Test with pytest-celery runs the task in eager mode end-to-end.

Files:       src/netra/worker/tasks.py, tests/test_worker/test_bb_tasks.py

Blocked by:  S-3.1

Estimate:    M

## Epic E4 — Triage end-to-end

#### S-4.1 — Implement bb triage CLI

Problem

The triage subcommand is a stub.

Acceptance

- Lists open findings for the program, ranked by bounty_hunter.composite desc.

- Suppresses findings that the Skeptic vetoed.

- For each row, shows: tier, composite score, vuln class, asset, dedup status (new / dup of <id>).

- --limit defaults to 20. --show-vetoed opt-in flag.

- Test asserts ordering, filtering, and dup attribution.

Files:       src/netra/bugbounty/cli.py, src/netra/services/finding_service.py

Blocked by:  S-1.3

Estimate:    M

#### S-4.2 — Wire deduper into the triage flow

Problem

Today bb_dedup_signatures is written but not queried.

Acceptance

- During triage, every candidate finding is fingerprinted and checked against bb_dedup_signatures for the program.

- Matches are flagged in the triage output (dup of finding <id>).

- When operator drafts a flagged dup, CLI requires --force to proceed.

- Test: same finding shape on the same program is detected as a dup; different param name is not.

Files:       src/netra/bugbounty/triage/deduper.py, src/netra/bugbounty/cli.py

Blocked by:  S-4.1

Estimate:    M

#### S-4.3 — Graphify-backed similarity dedup (in addition to hash dedup)

Problem

Hash dedup catches identical findings; graph similarity catches "same vuln class on neighbouring asset".

Acceptance

- When Graphify is available, the deduper additionally queries the graph for findings within 1 hop of the same asset with the same vuln class.

- Results surface in triage as similar to <id> (a softer signal than dup of).

- When Graphify is not available, the deduper falls back gracefully.

Files:       src/netra/bugbounty/triage/deduper.py, src/netra/bugbounty/graph_indexer.py

Blocked by:  S-4.2, S-7.2

Estimate:    M

## Epic E5 — Submission drafting end-to-end

#### S-5.1 — Implement bb draft CLI

Problem

The draft subcommand is a stub.

Acceptance

- Loads the finding by ID, runs submission/draft.render_markdown, calls ReportService.generate_word(finding).

- Writes outputs to <output_dir>/<program>-<finding_short_id>.{md,docx,pdf}.

- Persists the rendered markdown into bb_submissions.draft_md.

- Test asserts files are produced and the DB row is updated.

Files:       src/netra/bugbounty/cli.py, src/netra/services/report_service.py

Blocked by:  S-4.1

Estimate:    M

#### S-5.2 — H1-style template in report_service

Problem

The Word report engine has a generic VAPT template; H1 needs its own.

Acceptance

- ReportService.generate_word_h1(finding, submission) produces a Word doc structured as: Title, Summary, Steps to Reproduce (numbered), Impact, Suggested Fix, References, CVSS vector, severity badge.

- Template lives at src/netra/services/templates/h1_submission.py.

- Visual snapshot test (validate.py) confirms structure.

Files:       src/netra/services/report_service.py, src/netra/services/templates/h1_submission.py

Blocked by:  none

Estimate:    M

#### S-5.3 — Payout estimate on the submission record

Problem

payout.py has the estimator but it's not called anywhere.

Acceptance

- When a submission is created, bb_submissions.payout_expected is set from estimate_payout(severity, program.payout_min, program.payout_max).

- Test: severity=critical with min=500, max=30000 → estimate=30000.

Files:       src/netra/services/finding_service.py (or new bb_submission_service.py)

Blocked by:  none

Estimate:    S

#### S-5.4 — Submission state machine wired into the CLI

Problem

tracker.transition exists but no CLI surface drives it.

Acceptance

- netra-bb submission status <id> <new_status> enforces transitions, prints rejected ones with the reason.

- netra-bb submission list --status sent filters.

- Tests cover each valid and invalid transition.

Files:       src/netra/bugbounty/cli.py, src/netra/bugbounty/submission/tracker.py

Blocked by:  none

Estimate:    M

## Epic E6 — Federated MCP for downstream tools

#### S-6.1 — Add federation layer to netra/mcp/server.py

Problem

NETRA's MCP server exposes its own scanner tools; it doesn't currently call other MCP servers.

Acceptance

- New file src/netra/mcp/federated.py holds a generic FederatedMcpClient that connects to a downstream stdio-based MCP and exposes its tool list.

- The wrapper applies a configurable pre-call hook (used to inject the scope-gate).

- Unit tests use a stub MCP server fixture.

Files:       src/netra/mcp/federated.py, tests/test_mcp/test_federated.py

Blocked by:  none

Estimate:    L

#### S-6.2 — Federate gokulapap-mcp with scope-gate

Problem

Architecture says NETRA should re-expose gokulapap-mcp tools through its own MCP server.

Acceptance

- netra/mcp/server.py registers bb_passive_recon, bb_active_recon, bb_subdomain_enum etc. as proxies onto the gokulapap container.

- Each proxy first calls ScopeValidator.require(target) for the active program; on ScopeViolation, returns a structured error to the MCP client without ever touching the downstream.

- Every federated call writes a scan_phase row with the proxy name, target, and decision.

- Integration test: simulate a Claude call with an out-of-scope target; assert it never reaches the downstream container.

Files:       src/netra/mcp/server.py, src/netra/mcp/federated.py

Blocked by:  S-6.1

Estimate:    L

#### S-6.3 — Docker-compose for gokulapap-mcp alongside NETRA

Problem

No automated way to bring up the downstream MCP.

Acceptance

- docker-compose.yml gains an optional bugbounty-mcp service profile (excluded by default).

- docker-compose --profile bb up brings it up bound to a private docker network.

- Documented in docs/bugbounty.md.

Files:       docker-compose.yml, docs/bugbounty.md

Blocked by:  none

Estimate:    S

## Epic E7 — Graphify wiring

#### S-7.1 — Index NETRA's own codebase

Problem

Graphify is wrapped in graph_indexer.py but never invoked.

Acceptance

- netra-bb graphify index-codebase calls index_codebase(src_root=src, output=data/graphify/netra).

- Output directory is added to .gitignore.

- Re-running on an unchanged codebase short-circuits via mtime check.

- Test asserts the CLI verb wires through.

Files:       src/netra/bugbounty/cli.py, src/netra/bugbounty/graph_indexer.py, .gitignore

Blocked by:  none

Estimate:    S

#### S-7.2 — Index recon output per program

Problem

Recon output is written to disk but never indexed into Graphify.

Acceptance

- At end of every bb hunt, the orchestrator calls index_recon_output(program_handle, output_root).

- Failures are logged but don't fail the scan.

- The triage CLI's --graph-aware flag (S-4.3) consumes this index.

Files:       src/netra/scanner/orchestrator.py, src/netra/bugbounty/graph_indexer.py

Blocked by:  S-7.1

Estimate:    S

#### S-7.3 — Submission history export to Graphify JSON

Problem

export_submissions_json exists but isn't invoked.

Acceptance

- Daily Celery beat task exports bb_submissions + bb_dedup_signatures to data/graphify/submissions.json.

- The deduper picks up the latest export at query time.

Files:       src/netra/worker/tasks.py, src/netra/bugbounty/graph_indexer.py

Blocked by:  S-7.1

Estimate:    S

## Epic E8 — Bugcrowd integration (mirror HackerOne)

#### S-8.1 — BugcrowdClient read-only API client

Problem

Architecture mentions Bugcrowd; only HackerOne is wired today.

Acceptance

- src/netra/integrations/bugcrowd.py mirrors hackerone.py shape: __aenter__, get_program, get_scope, to_program_input.

- Bugcrowd's scope JSON is mapped to ScopeRuleInput (target_groups → in/out, target → asset_type).

- Tests use canned API responses (no live calls).

Files:       src/netra/integrations/bugcrowd.py, tests/test_integrations/test_bugcrowd.py

Blocked by:  none

Estimate:    L

## Epic E9 — Intigriti integration (mirror HackerOne)

#### S-9.1 — IntigritiClient read-only API client

Problem

Same gap as Bugcrowd — Intigriti is in the architecture but unbuilt.

Acceptance

- Mirror the HackerOne shape, map Intigriti's scope JSON, canned-response tests.

Files:       src/netra/integrations/intigriti.py, tests/test_integrations/test_intigriti.py

Blocked by:  none

Estimate:    L

## Epic E10 — Operational hardening

#### S-10.1 — Nightly scope re-sync (Celery beat)

Problem

Scope rules drift. Stale scope is a safety risk.

Acceptance

- Celery beat schedules resync_all_active_programs daily at 02:00 local time.

- Task pulls fresh scope from each platform, runs replace_scope_rules, and emits a Slack notification when diff.has_changes is true.

- Failures are retried with exponential backoff (3 attempts max).

Files:       src/netra/worker/tasks.py, src/netra/worker/beat_schedule.py

Blocked by:  S-10.2

Estimate:    M

#### S-10.2 — Slack/email notifier wiring

Problem

notifications/ already has a Slack module; need a BB-specific channel.

Acceptance

- notifications/bugbounty.py exports notify_scope_diff(program, diff) and notify_critical_finding(finding, program).

- Honours per-user notify_* flags from the existing user model.

- Test asserts payload shape and the suppression rules.

Files:       src/netra/notifications/bugbounty.py, tests/test_notifications/test_bb_notifications.py

Blocked by:  none

Estimate:    M

#### S-10.3 — Out-of-scope traffic audit log review CLI

Problem

Today blocked-by-scope events go into scan_phase rows; there's no easy way to review.

Acceptance

- netra-bb audit out-of-scope --since 7d lists every blocked target with timestamp, attempting tool, and rule that matched.

- Output is a rich table with rate-limited paging.

- Test fixture seeds 1000 audit rows; CLI handles pagination correctly.

Files:       src/netra/bugbounty/cli.py

Blocked by:  S-3.1

Estimate:    S

#### S-10.4 — Submission verdict ingestion

Problem

When the platform returns a verdict (paid/dup/N/A), there's no way to feed it back.

Acceptance

- netra-bb submission verdict <id> <paid|dup|na|info> [--payout-actual N] [--notes "…"] updates the row and triggers state transition.

- Closing a submission triggers a Graphify re-export so the deduper learns from it.

Files:       src/netra/bugbounty/cli.py

Blocked by:  S-5.4, S-7.3

Estimate:    S

## Epic E11 — Postgres readiness (Phase 2 scaling)

#### S-11.1 — Verify all BB models work under Postgres

Problem

Sprint 1 tested under SQLite. Architecture says Phase 2 scales to Postgres.

Acceptance

- pytest --postgres flag runs the BB test suite against a Postgres container in CI.

- Any SQLite-only assumption (e.g. CASCADE behaviour, index types) is fixed.

Files:       tests/conftest.py, pyproject.toml

Blocked by:  none

Estimate:    M

#### S-11.2 — Add pgvector extension hook for future RAG

Problem

Architecture mentions pgvector for Phase 3.

Acceptance

- Alembic migration 005_pgvector_extension.py adds CREATE EXTENSION IF NOT EXISTS vector in upgrade.

- Migration is idempotent and skipped on SQLite.

Files:       alembic/versions/005_pgvector_extension.py

Blocked by:  S-11.1

Estimate:    S

## Epic E12 — Documentation and onboarding

#### S-12.1 — docs/bugbounty.md operator guide

Problem

No operator-facing guide for NETRA-BB.

Acceptance

- ~10 pages of markdown covering: install, configure H1 creds, register a program, run a passive hunt, triage, draft, submit.

- Screenshots welcome but not required.

Files:       docs/bugbounty.md

Blocked by:  S-3.2, S-4.1, S-5.1

Estimate:    M

#### S-12.2 — Architecture diagrams in the doc

Problem

The architecture doc has text descriptions but no diagrams.

Acceptance

- Mermaid diagrams for: lifecycle sequence, MCP federation, scope-gate position, Graphify integration.

- Each rendered to SVG and embedded in docs/.

Files:       docs/diagrams/, docs/bugbounty.md

Blocked by:  none

Estimate:    S

# 6. Stretch / Future (not in Sprint 2 scope)

- F-1 OpenClaw remote control surface (Telegram → agent commands). Deferred until upstream CVEs (CVE-2026-25253, CVE-2026-22176) are patched and the install runs in an isolated VM.

- F-2 Per-program AI model override in config.yaml (bb.programs.shopify.model: mistral).

- F-3 Anthropic API opt-in flag for report polish (bb.report_polish.enabled: true).

- F-4 Multi-program parallel hunting with per-program rate limit pools.

- F-5 Web UI for triage queue (FastAPI route already exists; add a React screen).

- F-6 YesWeHack integration.

- F-7 Auto-import past submissions from H1 hacktivity (read-only; for cold-start training of the deduper).

# 7. Risk Register (deltas from architecture doc)

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Recon-output adversarial JSON (e.g. nuclei output with prompt-injection) | Medium | Federation layer (S-6.2) sanitises before AI brain sees it; deduper is hash-based, not AI-based. |
| Graphify CLI version drift breaks our queries | Medium | Pin Graphify version in pyproject extras; integration tests exercise 3 known queries (S-7.1). |
| Bugcrowd / Intigriti API rate-limit us during scope re-sync | Low–Medium | Re-sync is daily; per-platform exponential backoff (S-10.1). |
| Operator forgets --force and submits a dup | Low | Triage CLI (S-4.2) requires --force for flagged dups; default is to refuse. |
| Hash collisions in dedup fingerprints | Negligible (sha256) | n/a |
| Ollama qwen:14b too weak for BountyHunter scoring | Medium | Add per-step model override (F-2); fall back to mistral. |
| Out-of-scope probe leaks despite scope validator | Low (tested) | Adversarial test suite covers IDN, encoding, port confusion, userinfo. Add a test for every new bug found. |

# 8. Suggested Sprint 2 Order (2-week sprint)

Day 1–2:   E2 (real recon) — S-2.1, S-2.3 in parallel

Day 3:     E1 (BountyHunter) — S-1.1, S-1.2, S-1.3

Day 4–5:   E3 (orchestration) — S-3.1, S-3.2, S-3.3

Day 6:     E5 (drafting) — S-5.1, S-5.2, S-5.3

Day 7:     E4 (triage) — S-4.1, S-4.2

Day 8–9:   E6 (federated MCP) — S-6.1, S-6.2, S-6.3

Day 10:    E7 (Graphify wiring) — S-7.1, S-7.2

Day 11:    E12 (docs) + E10.3 (audit CLI)

Day 12–14: end-to-end shakedown on Shopify, bug fixes, Sprint 2 retro

Bugcrowd / Intigriti (E8, E9) and operational hardening (E10) move to Sprint 3.

# 9. How to Track

Each story above is shaped to become a single GitHub issue. Suggested workflow:

- Open milestones Sprint 2 and Sprint 3 in the repo.

- For each story, create an issue with: title = story title, body = problem + acceptance + files, labels = the epic label, milestone = the sprint.

- The acceptance criteria are the test you write before merging.

- Merge order matches the dependency graph in section 5.

End of PRD v0.1. Revisit after Sprint 2 retro.