NETRA-BB

GUI — Detailed PRD

Operations console, Docker stack, API contract, ~50 stories

Author: Yash Wardhan Gautam

Document version: 0.1 (draft)

Date: 8 May 2026

# Table of Contents

# NETRA-BB GUI — Detailed PRD

Status: Draft v0.1

Author: Yash Wardhan Gautam

Date: 8 May 2026

Sibling docs: [NETRA_BB_Architecture.docx](./NETRA_BB_Architecture.docx) · [NETRA_BB_PRD.md](./NETRA_BB_PRD.md)

Supersedes: none

Status of related work: Sprint 1 shipped (53 + 15 tests). Sprint 2 mostly complete (CLI doctor, real recon, Graphify wiring, deduper graph hints). This PRD covers the GUI / Docker / API surface — Sprint 4 onwards.

## 0. Document Control

This is the Tier-1 design + product document for the NETRA-BB graphical interface. It applies the lenses asked for in the brief: user research, competitive brief, brand review, design system, system design / architecture, code-review-grade API contract, dashboard data viz, and an open brainstorm. It is heavy on detail by design — the goal is that any story below can become a self-contained GitHub issue without rewriting.

Read order:

- Sections 1–4 frame the problem (purpose, users, competition, brand).

- Sections 5–7 define the building blocks (design system, architecture, API).

- Sections 8–12 define the surfaces (pages, safety, auth, dashboards, tests).

- Sections 13–18 define the work (perf budget, rollout, stories, risks, brainstorm, DoD).

- Section 19 is appendices (schemas, color tokens, glossary).

## 1. Executive Summary

NETRA-BB has a CLI today that works. The next step is a graphical operations console for the same workflows, packaged as a Docker stack so it boots on a fresh box in one command. The UI is not a website. It is a security operations console — dense, precise, dark by default, biased to show data, biased against motion and decoration.

The TL;DR:

The GUI ships in four phases (4a–4d). Phase 4a is the smallest thing that's useful: Programs, Scope Center, Doctor, and Hunt Console. Phase 4b adds Triage and PoC Lab — the highest-risk surface, with explicit verifier allowlists and ingest-time secret redaction. Phase 4c rounds out Submission Center, Graph View, and Audit Log. Phase 4d is polish, accessibility, and i18n hooks.

What this PRD covers:

- Frontend stack, design system, page specs, component library

- FastAPI route additions for /api/v1/bb/*

- Docker compose deltas (frontend, beat, evidence + graphify volumes, migration entrypoint)

- Authentication, RBAC, CSRF, audit-of-UI-actions

- Safety-critical components: PoC verifier allowlist, evidence redaction pipeline, kill switch

- Testing strategy: Vitest, Playwright, schemathesis contract, axe-core a11y, visual regression

- ~50 stories with acceptance criteria

What this PRD does NOT cover:

- Anything already shipped in Sprint 1 / Sprint 2 unless it changes.

- Multi-tenant SaaS features (Phase 6+).

- OpenClaw remote control (still deferred — open CVEs).

- The triage / draft / federation work tracked in NETRA_BB_PRD.md E1–E12. Those land first in CLI, then surface in this UI.

## 2. User Research

### 2.1 Personas

P1 — Solo hunter (primary, today's user)

You. Operating one machine, hunting 1–10 public programs in parallel. Optimises for time-to-accepted-submission, not finding count. Keeps everything local for privacy and reproducibility. Switches between recon, triage, and report-writing many times an hour. Loses context if the tool slows them down or hides state.

Daily tasks, ranked by frequency:

- Triage incoming findings (multiple times per session)

- Check whether a target is in scope before any action

- Read evidence + decide whether to draft

- Adjust scope when a program drifts

- Draft submission text

- Watch a hunt run

P2 — Small-team triager (secondary, near future)

A 2–4 person team where one person hunts and another reviews before submission. Needs read-only handoff: "look at this finding, sign off, then I'll submit." Cares about audit trails and unambiguous handoff state.

Daily tasks:

- Review queued submissions (signoff workflow)

- Filter findings by program / severity

- Read evidence without being able to trigger any active action

P3 — Program manager / observer (tertiary, future)

A non-technical stakeholder who wants to see "are we paying off this month, are scopes drifting, is anything stuck." Read-only dashboard access only.

Daily tasks:

- Open dashboard once a day

- Click into any finding for context

- Export a monthly report

### 2.2 Anti-personas (we are not building for these)

- The script kiddie. Anyone who wants "find me bugs" with no scope discipline. The whole product fights this — scope-first, deny-by-default, verifier allowlist.

- The pentest team running internal infra tests. Adjacent need; covered by NETRA core, not NETRA-BB. The BB-specific scope rules and program registry are the differentiation.

- The bug bounty platform itself. We are not rebuilding HackerOne or Bugcrowd. We integrate with them, pulling scope and program metadata; submission stays in the platform UI.

### 2.3 Workflow journey map (P1, the most-trodden path)

register a program

│

├── pull scope from platform API

│      └── if scope changed, surface diff

│

run passive hunt

│

├── recon results stream into UI as they arrive

├── scope-blocks visible immediately (zero tolerated)

│

read findings panel

│

├── ranked by BountyHunter composite

├── skeptic-vetoed hidden by default

├── dedup/similar hints on every row

│

open one finding

│

├── PoC Lab opens evidence + reproduction

├── replay button checks if still reproducible

├── operator chooses verify / draft / dismiss

│

draft submission

│

├── markdown preview side-by-side

├── word packet for download

│

operator pastes into platform UI

│

verdict ingestion

│

└── deduper learns from outcome

The whole UI exists to make this path frictionless and safe.

### 2.4 Top-tasks data we care about

For any UI decision, the answer to "is this important?" is whether it speeds up or slows down one of these:

- Triaging findings (P1, multiple times per session)

- Confirming a target is in scope (P1, every action)

- Reading evidence to decide submit/dismiss (P1, every promising finding)

- Drafting a submission (P1, every accepted finding)

- Reviewing a queued submission (P2, periodic)

Anything else — settings, dashboard widgets, graph visualisations — is secondary and should never live in the critical path.

## 3. Competitive Brief

### 3.1 Adjacent tools and what they do well

| Tool | Position | What it does well | What it misses for BB hunters |
| --- | --- | --- | --- |
| Burp Suite Pro | Industry-standard active testing | Intercepting proxy, scanner, extender ecosystem | No scope DB, no AI triage, no submission workflow, expensive per seat |
| Caido | Modern Burp alternative | Faster, cleaner UX, project-aware | Same gaps as Burp on triage / reporting |
| ProjectDiscovery Cloud | Recon and template-driven scanning | Tightly integrates subfinder / httpx / nuclei | Recon-only; no triage, no scope DB, no reporting |
| Defectdojo | Findings DB + reporting | Strong on lifecycle, lots of importers | Internal-app focus; no recon, no scope safety, dated UX |
| Reconmap | Open-source pentest manager | Project + asset model | Internal pentest, not BB; weak triage |
| HackerOne / Bugcrowd / Intigriti UIs | Platform-side | The submission inbox itself | Researcher's perspective is second-class; you can't run recon there |
| General LLMs (ChatGPT, Claude) | Conversational triage helper | Quick reasoning, decent reports | No scope safety, no audit, no reproducibility, no evidence chain |
| NETRA core (today) | Internal VAPT + AI brain | The scanner, the consensus, the report engine | No BB-specific UX yet — that's this PRD |

### 3.2 Where NETRA-BB sits

The unique combination, by design:

- Scope-first — the only tool we know of that hard-gates by program scope at the validator layer. Adversarial test suite already covers IDN, encoding, port confusion, userinfo tricks.

- AI consensus with skeptic veto — multi-persona, locally-run by default (Ollama qwen:14b). The BountyHunter persona scores impact / novelty / payout; Skeptic threshold 0.80 still applies.

- Local-first and privacy-respecting — Anthropic API stays opt-in. No data leaves the operator's machine without explicit consent.

- Graph-aware dedup — hash dedup catches identical, Graphify catches "same vuln class on neighbouring asset path" — softer signal that pure RAG misses.

- Full chain of custody from recon → finding → evidence → submission → verdict — and the deduper learns from the verdicts.

### 3.3 What we are explicitly NOT trying to be

- We're not a replacement for Burp / Caido. The intercepting proxy story is theirs. NETRA-BB consumes their HAR exports as evidence; it doesn't intercept HTTP itself.

- We're not a replacement for nuclei. We orchestrate it.

- We're not a marketplace, a leaderboard, or a community feature. No social loops.

- We're not multi-tenant SaaS in v1. Single-operator, optionally read-only viewers.

### 3.4 Market window

Bug bounty AI agents proliferated in late 2025 and 2026 (gokulapap-mcp, advanced-bugbounty-mcp, HexStrike). None of them ship a scope-safe operator console with the chain-of-custody story. The architectural decision to federate gokulapap-mcp downstream and wrap every call in the scope-gate is the unique value here.

## 4. Brand & Design Philosophy

### 4.1 Voice

NETRA-BB's UI speaks like a flight instrument: terse, precise, never cute. Microcopy is functional. No exclamation marks. No "Let's hunt!" energy. No emoji except possibly status glyphs. The tool is a serious instrument for a serious job; its tone reflects that.

Examples:

- ❌ "Awesome! Your program is ready to hunt."

- ✅ "Program registered. 47 scope rules synced from HackerOne."

- ❌ "Oops! Something went wrong."

- ✅ "Hunt failed in phase subfinder. See audit log."

- ❌ "Don't forget to set your H1 token!"

- ✅ "Doctor: H1_API_TOKEN not set. Run netra-bb doctor for the full readiness list."

### 4.2 Visual language

- Dense. Show data. Many rows on one screen. Generous padding wastes operators' time.

- Dark by default. Light theme available. Operators run for hours; bright UIs cause fatigue.

- Quiet. No animations longer than 150ms. No shadows that aren't communicating depth. No gradients that aren't communicating state.

- Precise. Numbers are right-aligned and use tabular figures. Timestamps are absolute UTC + relative ("2 minutes ago"). Severities use the same colour every time, in every component.

- Honest. No empty-state cheerleading. Empty list says "no programs yet" with the literal command to fix it.

### 4.3 Anti-patterns to avoid

- Hero banners on the dashboard.

- Onboarding wizards with confetti.

- Marketing-style "what's new" modals.

- A persistent green status indicator that's always green (operators tune them out — section 9.5 explains the alternative).

- Carousel anything.

- Modal dialogs that aren't blocking a destructive action.

- Free-form chatbots in the corner of the screen.

### 4.4 Microcopy rules

- Buttons are verbs. "Sync scope", "Run hunt", "Draft submission". Not "OK", not "Submit".

- Destructive actions are red and require typed confirmation (the program handle).

- Errors say what went wrong AND what to do next.

- Ambiguous state is never hidden. If we don't know whether something worked, we say "unknown — see audit log".

## 5. Design System

### 5.1 Color tokens

Severity, status, and scope colours are the most important visual cues in the entire UI. They are global, never overridden by theme.

Severity (text on neutral background, AA-contrast on both themes):

| Token | Hex | Use |
| --- | --- | --- |
| sev.critical | #DC2626 | Critical findings, scope violations, kill-switch state |
| sev.high | #EA580C | High findings, "ready to send" submissions |
| sev.medium | #CA8A04 | Medium findings, scope drift warnings |
| sev.low | #0891B2 | Low findings, info notifications |
| sev.info | #475569 | Informational findings, neutral metadata |

Status (chip backgrounds, white text):

| Token | Hex | Use |
| --- | --- | --- |
| status.in-scope | #16A34A (green-600) | scope.IN |
| status.out-of-scope | #DC2626 (red-600) | scope.OUT |
| status.pending | #D97706 (amber-600) | hunt phase running, sync pending |
| status.success | #15803D | hunt complete, submission resolved-paid |
| status.failed | #B91C1C | hunt failed, submission resolved-NA |
| status.muted | #475569 | inactive rules, archived programs |

Theme — dark (default):

| Token | Hex | Use |
| --- | --- | --- |
| bg.app | #0B1220 | App background |
| bg.panel | #111827 | Panel / card |
| bg.row-alt | #0F172A | Zebra rows |
| border.subtle | #1F2937 | Default border |
| border.strong | #374151 | Hover, focus |
| text.primary | #E5E7EB | Body |
| text.secondary | #9CA3AF | Metadata |
| text.muted | #6B7280 | Disabled |
| accent | #3B82F6 | Primary actions, links |

Theme — light (optional):

Mirror image — same token names, light values. Severity and status colours stay the same.

### 5.2 Typography

- Body font: Inter (or system-ui fallback). 14px base, line-height 1.5.

- Mono: JetBrains Mono. 13px, line-height 1.45. Used for: command blocks, hostnames, IPs, paths, hashes, timestamps, tabular numbers.

- Scale: 12 / 14 / 16 / 18 / 22 / 28 px. No type sizes outside the scale.

- Weights: 400 (body), 500 (labels), 600 (headings, table headers, severity badges). No 700 or above — too much shouting in a dense UI.

- Tabular figures everywhere numbers appear (font-feature-settings: "tnum").

### 5.3 Spacing & grid

- 4px base unit. Padding scale: 4 / 8 / 12 / 16 / 20 / 24 / 32. No values outside that scale.

- Page max-width: 1600px on dashboards, full-width on tables.

- Sidebar: 240px, collapsible to 56px (icons only).

- Top bar: 48px tall, fixed.

- Two-pane layouts on triage / PoC / submission pages, default split 60/40, draggable.

### 5.4 Core components

The component library is intentionally small. Each component is rigid in its form to minimise visual noise across pages.

SeverityBadge — <sev> + numeric CVSS. Pill shape. Background uses sev.* token; text white. Always 18px tall.

ScopeVerdictChip — IN / OUT / ?. Green / red / amber. 16px tall, mono text.

StatusPill — submission state machine status. Same shape as SeverityBadge but uses status.* colours.

FindingCard — collapsible row in the triage queue. Header line: severity badge, title, asset, composite score, dedup chip. Body (when expanded): rationale, evidence preview, action buttons (verify / draft / dismiss).

EvidencePanel — tabs for HTTP transcript, screenshot, JSON output, replay history. Mono font. Right-side toolbar for redaction toggles, export.

PhaseTimeline — vertical timeline of scan phases. Dot per phase: green=ok, red=failed, amber=running, grey=pending, red-stripe=blocked-by-scope. Hover for detail.

AuditRow — single audit log row. Tabular. Mono timestamp, actor, action, target, decision, reason. Filterable.

CommandBlock — copy-pasteable shell command. Mono on subtle background. Copy button on hover.

KillSwitchButton — global, top bar, far right, red-outlined. Click triggers a confirmation modal that requires typing STOP to proceed. Clicking it stops every active phase across all programs.

ConfirmTypedModal — destructive action confirmation that requires typing the literal name of the thing being acted on (program handle, finding id short, the word STOP). No "are you sure?" with just an OK button.

### 5.5 Iconography

Lucide icons only. No more than ~30 icons across the whole UI. Pre-approved set:

Search, Filter, Eye, EyeOff, ShieldCheck, ShieldAlert, ShieldOff, Activity, AlertTriangle, AlertCircle, Check, X, RefreshCw, Play, Square, Pause, Code, FileText, FileCode, Folder, Globe, Server, Network, GitBranch, Clock, Calendar, ChevronDown, ChevronRight, ExternalLink, Copy, Download, Upload, Settings, User, LogOut, MoreVertical.

### 5.6 Motion

- Transitions max 150ms, ease-out only.

- No bounce, no spring, no parallax.

- Loading: deterministic skeleton placeholders, never spinners over real content.

- Long-running progress: PhaseTimeline streaming via WebSocket, not progress bars (which lie).

### 5.7 Accessibility

- WCAG 2.2 AA contrast minimum on every text + background combination, both themes. Audited by axe-core in CI.

- Every action keyboard-reachable. Tab order matches visual order.

- ARIA labels on every icon-only button.

- Color is never the only signal — severity badges include a glyph, scope chips include IN/OUT text, audit rows include explicit blocked text not just red colour.

- Reduced motion respects prefers-reduced-motion.

- Focus states visible: 2px accent ring, never just a colour change.

## 6. System Architecture

### 6.1 Frontend stack (ratified)

| Layer | Choice | Why |
| --- | --- | --- |
| Framework | React 18 + TypeScript | Existing scaffold; team familiarity |
| Bundler | Vite 5 | Fast dev, ESM-first |
| Router | TanStack Router | Type-safe, file-based, no SSR needed |
| Server state | TanStack Query | Cache, retry, mutations, devtools |
| Tables | TanStack Table | Composable, virtualised |
| Local state | Zustand | Simpler than Redux for our scope |
| Styling | Tailwind CSS 3.x | Pinned to v3; v4 syntax not yet ready |
| Components | Custom + headlessui primitives | No heavy UI library; design system is small |
| Icons | Lucide React | Tree-shakeable, consistent |
| Charts | Recharts | Sufficient; no D3 needed for v1 |
| Graph | react-force-graph-2d (opt-in) | Default view is hierarchical/tabular; force is opt-in |
| Forms | react-hook-form + zod | Type-safe, perf |
| WebSockets | native + Query subscription pattern | Phase progress streaming |
| Tests | Vitest + Playwright + axe-core | Unit / E2E / a11y |

Pinned versions go in frontend/package.json and the engines field. Renovate or dependabot keeps them honest.

### 6.2 Backend route additions

All BB routes live under /api/v1/bb/* so we can version independently from NETRA core. They're registered in src/netra/api/routes/bugbounty.py. See section 7 for the contract.

### 6.3 Docker compose deltas

┌─────────────┐

HTTPS │   nginx     │  reverse proxy (TLS terminates here)

└──────┬──────┘

│

┌────────────────┼────────────────┐

│                │                │

┌─────▼─────┐    ┌─────▼─────┐    ┌─────▼──────┐

│  frontend │    │    api    │    │   flower   │ optional

│  (static) │    │ (FastAPI) │    │  (Celery   │

│           │    │           │    │   monitor) │

└───────────┘    └─────┬─────┘    └────────────┘

│

┌────────────────┼────────────────┬─────────────┐

│                │                │             │

┌─────▼─────┐    ┌─────▼─────┐    ┌─────▼─────┐ ┌────▼─────┐

│ postgres  │    │   redis   │    │  worker   │ │   beat   │

│           │    │  (broker) │    │ (Celery)  │ │ (Celery) │

└───────────┘    └───────────┘    └─────┬─────┘ └──────────┘

│

┌────────┼────────────┐

│        │            │

┌────▼───┐┌───▼────┐ ┌────▼─────┐

│ ollama ││graphify│ │ bb-mcp   │ optional profile

│ (LLM)  ││  CLI   │ │(downstrm)│

└────────┘└────────┘ └──────────┘

New services:

- frontend — nginx serving the built static assets. Reverse-proxies /api/* to api:8000. Sets Strict-Transport-Security, Content-Security-Policy, X-Content-Type-Options: nosniff.

- beat — Celery beat scheduler. Required for nightly scope re-sync, daily Graphify export.

- migrations — one-shot service that runs alembic upgrade head then exits 0. api depends_on it with condition: service_completed_successfully.

Volumes:

- postgres-data — /var/lib/postgresql/data

- redis-data — /data

- evidence — mounted at /data/evidence in api + worker. Read-only in frontend if frontend ever needs to serve raw evidence (it doesn't in v1; api streams).

- graphify-data — mounted at /data/graphify in api + worker.

- netra-output — mounted at ~/netra_output for raw recon files.

Optional profiles:

- ollama — pulls/runs the Ollama daemon. Off by default if operator runs Ollama on host.

- bb-mcp — runs gokulapap-mcp container in a private network. Off by default.

- flower — Celery monitoring. Off by default.

### 6.4 Data flow — read path (a normal page load)

Browser

│ GET /api/v1/bb/programs (cookie + CSRF token)

▼

nginx ── proxy ──► api (FastAPI)

│

├─ JWT cookie validated

├─ RBAC check (operator / viewer)

├─ session.execute(select(BBProgram))

│

└─ JSON response

▲

Browser ◄── TanStack Query caches result

### 6.5 Data flow — write path (run a hunt)

Browser

│ POST /api/v1/bb/hunts (program_id, profile=passive)

▼

api

├─ RBAC: operator only

├─ scope check: validator constructed from program rules

├─ INSERT scan + audit_event(action=hunt_start)

├─ celery.send_task("run_bugbounty_scan", scan_id)

└─ 202 Accepted, returns scan_id

▲

Browser opens WS /api/v1/bb/ws/hunts/{scan_id}

│

▼

worker (Celery)

├─ ScanOrchestrator runs phases

├─ each phase emits PhaseEvent into Redis pub/sub

│

api consumes pub/sub, fans out to WS subscribers

│

Browser updates PhaseTimeline live

### 6.6 State management strategy

- Server state (programs, findings, scope rules, audit, evidence) → TanStack Query. Stale-while-revalidate, key invalidation on mutation.

- Local UI state (drawer open/closed, filters, selected ids) → Zustand store sliced per page.

- Auth/session → Zustand authStore. Token in httpOnly cookie; store holds derived user, role, permissions.

- Active program → Zustand activeProgramStore. Persisted to localStorage. Resets on logout. Section 9.4 explains the safety semantics.

## 7. API Contract — `/api/v1/bb/*`

All routes share:

- Auth: httpOnly cookie netra_session (JWT, 8h expiry, refresh on activity). All POST/PUT/DELETE require an X-CSRF-Token header matching the cookie's csrf claim.

- Pagination: ?cursor=<opaque>&limit=<n, max 200>. Responses include next_cursor or null.

- Errors: consistent shape:

{

"error": {

"code": "scope.violation",

"message": "Out of scope: api.evil.com",

"details": { "rule": "in:domain=*.shopify.com" },

"trace_id": "01HRT…"

}

}

Codes are namespaced: scope.*, auth.*, validation.*, state.*, external.*.

### 7.1 Authentication

- POST /auth/login → {username, password, totp?} → sets cookie, returns {user, role}.

- POST /auth/logout → clears cookie.

- POST /auth/refresh → renews cookie if within window.

- GET /auth/me → current user + role.

### 7.2 Programs — `/api/v1/bb/programs`

| Verb | Path | Body / params | Returns |
| --- | --- | --- | --- |
| GET | /programs | ?platform=&active=&limit= | Cursor-paginated list |
| POST | /programs | ProgramInput | Created BBProgram |
| GET | /programs/{id} | — | BBProgram + counts |
| PATCH | /programs/{id} | partial | Updated row |
| DELETE | /programs/{id} | — | 204 (soft-delete) |
| POST | /programs/{id}/sync-scope | — | ScopeDiff (added/removed/unchanged_count) |

Response shape for BBProgram:

{

"id": "uuid",

"platform": "hackerone",

"handle": "shopify",

"name": "Shopify",

"policy_url": "https://hackerone.com/shopify",

"payout_min": 500,

"payout_max": 30000,

"currency": "USD",

"scope_synced_at": "2026-05-08T01:23:45Z",

"active": true,

"counts": {

"scope_rules": 47,

"assets": 312,

"findings_open": 14,

"submissions_draft": 3

}

}

### 7.3 Scope — `/api/v1/bb/scope`

| Verb | Path | Body / params | Returns |
| --- | --- | --- | --- |
| GET | /scope/rules | ?program_id=&active=&type= | List of BBScopeRule |
| POST | /scope/rules | ScopeRuleInput | Created rule (manual override) |
| PATCH | /scope/rules/{id} | {active} | Toggled |
| POST | /scope/check | {program_id, target} | ScopeDecision |

ScopeDecision shape mirrors the Python dataclass: {allowed, reason, matched_rule, severity_cap, parsed}.

### 7.4 Hunts — `/api/v1/bb/hunts`

| Verb | Path | Body / params | Returns |
| --- | --- | --- | --- |
| GET | /hunts | ?program_id=&status= | List of scans |
| POST | /hunts | {program_id, profile, options} | 202 + scan_id |
| GET | /hunts/{id} | — | Scan + phases + assets discovered |
| POST | /hunts/{id}/cancel | — | 200 |
| WS | /ws/hunts/{id} | — | Streams PhaseEvent and AssetEvent |

WebSocket message envelope:

{

"type": "phase|asset|finding|blocked|error|done",

"scan_id": "uuid",

"ts": "2026-05-08T01:23:45.123Z",

"data": { … type-specific … }

}

### 7.5 Triage — `/api/v1/bb/triage`

| Verb | Path | Body / params | Returns |
| --- | --- | --- | --- |
| GET | /triage | ?program_id=&min_score=&include_vetoed=&limit= | Findings ranked by composite |
| GET | /triage/{finding_id} | — | Finding + AI personas + dedup hints |
| POST | /triage/{finding_id}/dismiss | {reason} | 200, sets status |
| POST | /triage/{finding_id}/promote-to-draft | — | Creates BBSubmission |

Triage row shape (the FindingCard's data):

{

"id": "uuid",

"title": "Reflected XSS in api.shopify.com/v1/orders",

"asset": "api.shopify.com",

"vuln_class": "xss",

"severity": "high",

"cvss": 7.4,

"bounty_hunter": {

"impact": 8, "novelty": 6, "payout": 7,

"composite": 7.4, "tier": "submit",

"rationale": "…"

},

"skeptic_vetoed": false,

"dedup": {

"exact": null,

"similar": [

{ "id": "…", "title": "…", "reason": "same vuln class on neighbouring path" }

]

}

}

### 7.6 Submissions — `/api/v1/bb/submissions`

| Verb | Path | Body / params | Returns |
| --- | --- | --- | --- |
| GET | /submissions | ?program_id=&status= | List |
| POST | /submissions | {finding_id, program_id} | Draft created |
| GET | /submissions/{id} | — | Submission + draft_md |
| PATCH | /submissions/{id} | partial | Updates draft |
| POST | /submissions/{id}/transition | {to_status, notes?} | Validated transition |
| POST | /submissions/{id}/render | {format} (md/docx/pdf) | URL to download |
| POST | /submissions/{id}/verdict | {verdict, payout_actual?, notes?} | Closes submission, triggers Graphify export |

### 7.7 Evidence — `/api/v1/bb/evidence`

| Verb | Path | Body / params | Returns |
| --- | --- | --- | --- |
| GET | /findings/{id}/evidence | — | List of evidence items |
| POST | /findings/{id}/evidence | multipart upload | Stored item (after redaction pipeline) |
| GET | /evidence/{id} | — | Metadata |
| GET | /evidence/{id}/blob | — | Streamed bytes (only viewer+) |
| POST | /evidence/{id}/replay | — | Re-runs captured request, returns response diff |
| DELETE | /evidence/{id} | — | Soft-delete (audit-logged) |

### 7.8 Audit — `/api/v1/bb/audit`

| Verb | Path | Params | Returns |
| --- | --- | --- | --- |
| GET | /audit/scope-blocks | ?since=&program_id= | Blocked tool calls |
| GET | /audit/ui-actions | ?since=&actor=&action= | Every state-changing UI action |
| GET | /audit/export | `?since=&format=csv | json` |

### 7.9 Doctor — `/api/v1/bb/doctor`

GET /doctor returns [{name, status, detail}] mirroring the CLI's _doctor_checks. Status is ok | warn | error. Single-page JSON; UI renders the table.

### 7.10 Graph — `/api/v1/bb/graph`

| Verb | Path | Params | Returns |
| --- | --- | --- | --- |
| GET | /graph/program/{id} | — | Asset graph nodes + edges |
| GET | /graph/codebase | — | Codebase graph (cached) |
| POST | /graph/reindex | `{kind: codebase | program, id?}` |

### 7.11 Settings — `/api/v1/bb/settings`

Operator-role only.

| Verb | Path | Body | Returns |
| --- | --- | --- | --- |
| GET | /settings/credentials | — | Mask of configured creds (no plaintext) |
| PUT | /settings/credentials/{key} | {value} | Stored encrypted |
| GET | /settings/notifications | — | Per-program notification rules |
| PUT | /settings/notifications | rules | Saved |

### 7.12 Error contract examples

{ "error": { "code": "scope.violation", "message": "…", "details": {…}, "trace_id": "…" } }

{ "error": { "code": "auth.unauthorized", "message": "Login required" } }

{ "error": { "code": "validation.field", "message": "payout_min must be ≥ 0", "details": { "field": "payout_min" } } }

{ "error": { "code": "state.invalid_transition", "message": "draft → resolved_paid not allowed" } }

{ "error": { "code": "external.h1_rate_limited", "message": "HackerOne returned 429; retry in 60s" } }

### 7.13 OpenAPI

FastAPI emits OpenAPI 3.1 at /api/v1/openapi.json. The frontend generates a typed client via openapi-typescript at build time. Contract tests (schemathesis) run on every PR against the spec.

## 8. Page-by-Page Specs

Each page below has: purpose, layout, components, states, acceptance.

### 8.1 BB Dashboard — `/bb/`

Purpose. One screen the operator opens once a day to know if anything needs attention.

Layout. Three-column grid at desktop, single-column on narrow.

Top row:

- Active programs count (clickable → /programs)

- Open findings by severity (clickable → /triage filtered)

- Submissions by status (clickable → /submissions filtered)

- Out-of-scope blocks last 24h (clickable → /audit/scope-blocks; rendered only when count > 0)

Middle:

- Last 5 hunts with PhaseTimeline thumbnails, click to scan detail

- Worker / Redis / Ollama status — only rendered when degraded

Right:

- Alerts feed (scope drift, critical findings, sync failures) — newest first

Empty state. "No programs registered. netra-bb add-program --platform hackerone --handle <handle>" — literal CommandBlock.

Loading. Skeleton placeholders for each card. No spinners.

Acceptance.

- Renders with zero data without crashing.

- All counts come from a single /dashboard aggregate endpoint to avoid waterfall fetches.

- "Out-of-scope blocks" tile only appears when count > 0 (section 4.3 anti-pattern).

- Worker status only appears when degraded.

### 8.2 Programs — `/bb/programs`

Purpose. Register, sync, and manage bug bounty programs.

Layout. Table left (full width), drawer right when a program is selected.

Table columns. Platform, handle, name, payout range, last synced (relative + absolute on hover), active counts (assets, findings, drafts), state pill.

Actions. Per-row: Sync scope, View scope, Deactivate, Delete. Top-right: "Add program".

Drawer (when row clicked). Tabs: Overview, Scope, Assets, Findings, Submissions, Settings (per-program notification rules).

Add program flow.

- Modal with Platform, Handle, optional Name. Submitting calls POST /programs.

- If platform is HackerOne and creds are configured, the API auto-pulls policy_url, payout range, scope rules.

- Closes modal, opens drawer on the new row, shows the diff that just landed.

Acceptance.

- Creating a program with no H1 creds doesn't fail; it shows a warning + "configure credentials" link.

- Sync scope shows a diff modal (added / removed) before applying.

- Deactivate is reversible (soft delete via deleted_at).

### 8.3 Scope Center — `/bb/scope`

Purpose. Single source of truth for the safety boundary. Operators come here to:

- check whether a target is in scope

- see why a target was blocked

- review pending scope diffs

Layout. Two panes.

Left — rules table. Filter by program, type (in/out), asset type, active. Mono pattern column. Hover row to see "matched 14 times in last 7 days" (or never).

Right — checker.

- Program selector (defaults to active program)

- Target input (large, mono)

- "Check" button (or Enter)

- Result: ScopeVerdictChip + matched rule + parsed target details (host, scheme, port, path, ip status, asset_kind_hint) — explains the decision exactly the way ScopeValidator.check() does.

- "Try as different program" quick-switcher.

Below the checker — recent blocks. Last 25 audit entries from /audit/scope-blocks. Click expands to full row.

Acceptance.

- The checker is the same code path as the orchestrator's gate. No subtle reimplementation.

- Result includes the literal parsed object so operators can debug encoding/IDN cases.

- Drift indicator at top: "Scope last synced 3 days ago — re-sync recommended" when synced > 24h ago.

### 8.4 Hunt Console — `/bb/hunts/new` and `/bb/hunts/:id`

Purpose. Configure, launch, and watch a hunt.

Layout — new hunt. Single column, generous padding (this is the configure screen).

Form:

- Program (active program selector, with the safety-locked semantic from section 9.4).

- Profile: Passive / Active. Active is collapsed by default; expanding reveals warnings.

- (Active only) Toggles for ffuf, nuclei, with per-profile rate limits visible.

- (Active only) Confirmation: "I have explicit operator approval for active testing on this program" — typed CONFIRM to enable Run.

- Run button.

Layout — running.

- PhaseTimeline (vertical, streaming via WS).

- Live counters: in-scope assets discovered, out-of-scope blocked, errors.

- Tabs: Phases, Assets, Logs, Blocked.

- Cancel button (top-right).

Layout — done.

- "Zero out-of-scope traffic" green banner if blocked count is 0.

- "N out-of-scope attempts blocked — see audit" red banner otherwise.

- Summary stats. "Triage now" button.

Acceptance.

- Active toggles do nothing until the typed-confirmation modal is satisfied.

- Cancel sends a SIGTERM to the Celery task; phases mark as cancelled; no half-state.

- WebSocket reconnects automatically with no duplicate events.

- Out-of-scope blocks are surfaced LOUDLY — banner + audit count + log tab — never hidden.

### 8.5 Findings / Triage Queue — `/bb/triage`

Purpose. Decide what to draft, what to verify, what to dismiss.

Layout. Two-pane. Left: virtualised list of FindingCards. Right: detail drawer.

Sort. Default: bounty_hunter.composite desc. Alternatives: severity, age, asset.

Filters. Program (default = active), severity, vuln class, dedup status (new / dup / similar), include-vetoed (off by default).

FindingCard.

- Header: severity badge, title, asset (mono), tier label, composite score.

- Body (expanded): rationale, AI persona breakdown (attacker / defender / analyst / skeptic / bounty_hunter), dedup hints, evidence preview, action buttons.

Actions. Open in PoC Lab (default), Promote to draft, Dismiss with reason.

Acceptance.

- Skeptic-vetoed findings are filtered by default; toggle to show.

- Dup-flagged findings show "dup of …" prominently and require --force (or its UI equivalent: typed-confirmation) to draft.

- Hot-keys: J/K next/prev, O open in PoC Lab, D draft, X dismiss.

### 8.6 PoC Lab — `/bb/findings/:id` (the most safety-critical surface)

Purpose. Inspect evidence, optionally verify reproducibility, then commit to draft or dismiss.

Layout. Three regions.

Top — Finding header. Title, severity, asset, status, BountyHunter composite, the active program (sticky).

Middle — Evidence tabs.

- HTTP transcript (request / response, mono, with redacted secrets shown as [REDACTED:awskey]).

- Screenshot (if any).

- JSON output from the producing tool.

- Replay history (each replay = new row with timestamp, response status, diff vs original).

- Reproduction steps editor (markdown).

Right — Action panel.

- Scope status (re-checked live; shows the verdict for the asset of this finding).

- Verify panel (collapsed by default).

- Draft button.

- Dismiss button.

Verify panel — the critical part.

Verifier allowlist enforced server-side (section 9.1). When operator clicks "Verify":

- UI displays the verifier's signature: "GET https://api.shopify.com/v1/orders, headers redacted, no body modification".

- Lists what the verifier WILL do and what it WON'T do, both rendered from the verifier's manifest.

- Asks for typed confirmation: the program handle.

- Calls POST /evidence/{id}/replay with the verifier id. API re-runs scope check, runs the verifier, returns a diff.

- Result lands as a new "Replay" row in the evidence tab.

If the verifier isn't on the allowlist for this vuln_class on this program: button is disabled with explanation. No fallback "do it anyway" path.

Replay button (separate from verify). "Replay original request" — runs the captured request as-is. Same scope-recheck-first flow. Useful for "is this still reproducible?" before submitting.

Acceptance.

- Every action in this page is scope-rechecked at request time, server-side. No client-cached scope verdict is ever trusted.

- Verifier allowlist is read from verifier_allowlist.yaml at API startup; reload requires explicit reload endpoint (operator-only).

- Replay diff shows status code change, body diff (line-level), header diff, latency change.

- Draft button is disabled until at least one piece of evidence exists for the finding.

- Dismiss requires a reason from a small enum (out_of_scope_after_review, not_reproducible, dup, informational, other); free-text only when other.

### 8.7 Submission Center — `/bb/submissions` and `/bb/submissions/:id`

Purpose. Manage drafts, see state, ingest verdicts.

List columns. Title, program, severity, status pill, payout (expected / actual), age, assignee.

Detail layout. Two panes.

Left — Markdown editor. Live preview right side. Toolbar: insert evidence reference, insert HTTP transcript, copy as H1-format.

Right — Submission state machine. Visual: draft → ready → sent → triaging → resolved. Click a node to attempt transition (validated by the state machine; rejects with reason if invalid). Verdict ingestion form when status reaches resolved_*.

Render dropdown. md / docx / pdf — calls /submissions/:id/render, returns a download URL.

Acceptance.

- Markdown preview matches the H1 platform's renderer (use a server-side renderer that mirrors H1's, not just react-markdown).

- Verdict ingestion writes to bb_submissions, updates payout_actual, triggers Graphify re-export, fires notifications.

- "Copy as H1-format" puts plain text in clipboard, ready to paste into the H1 web UI.

### 8.8 Graph View — `/bb/graph`

Purpose. Explore relationships across program assets, findings, code.

Default view. Hierarchical / tabular: programs → assets → findings, with filter and search. This is the daily-driver.

Force view (opt-in). react-force-graph-2d. Toggleable. Limited to ≤ 200 nodes; if more, prompt to apply filters first.

Codebase mode. Loads data/graphify/netra/graph.json. Click a node to jump to source line in a side panel (read-only).

Submissions overlay. Highlight assets that have prior submissions; colour by verdict (paid / dup / NA).

Acceptance.

- Force graph never auto-loads on > 200 nodes — operator opts in.

- Hierarchical view supports filter by program, asset type, severity in left rail.

- Codebase graph is cached server-side; reindex via "Reindex" button (operator only).

### 8.9 Audit Log — `/bb/audit`

Purpose. Searchable history of every safety-relevant event.

Two tabs:

- Scope blocks — every tool call that was blocked by the validator. Columns: timestamp, program, target, tool, matched rule, decision reason.

- UI actions — every state-changing UI call. Columns: timestamp, actor (user), action, target, result, trace_id.

Filters. Date range, program, actor, action type, severity.

Export. CSV / JSON, streamed.

Acceptance.

- Pagination via cursor; defaults to last 7 days.

- Trace ID copyable per row, joins to API logs.

- Empty state shows the most recent 24h count (e.g. "0 blocks last 24h — good").

### 8.10 Settings — `/bb/settings` (operator role only)

Tabs.

- Credentials (H1, Bugcrowd, Intigriti, GitHub, MCP federation URL). Stored encrypted via NETRA's existing cryptography envelope. Mask in UI; "rotate" replaces.

- Notifications (per-program, per-severity Slack/email rules).

- Verifier allowlist (read-only display of verifier_allowlist.yaml; edit via PR, not UI).

- Theme & UI prefs (dark / light, density compact / cosy).

- Profile (own user, password change, MFA).

Acceptance.

- Credentials never round-trip to the client in plaintext. UI shows last 4 chars only.

- Saving a credential triggers a doctor check and surfaces the result inline.

## 9. Safety-Critical Components

This section defines components where errors are unrecoverable (out-of-scope traffic, leaked secrets, accidental destructive action). Each has explicit defence-in-depth.

### 9.1 PoC verifier allowlist

The problem. "Safe verification" means different things for different vuln classes. Without an explicit allowlist, "safe" becomes whatever the operator decides at 2am.

The contract. A YAML file verifier_allowlist.yaml at the repo root, source-controlled, reviewed in PRs. Maps (vuln_class, program_id_or_global) → list of verifier specs.

verifiers:

- id: xss_reflected_passive

vuln_class: xss

description: "Re-fetch the captured URL with the captured payload; check

whether the response still includes the unescaped payload string."

will_do:

- "GET request with original headers (auth redacted)"

- "Compare response body for payload reflection"

will_not_do:

- "Modify request body"

- "Send to a different host"

- "Follow redirects out of scope"

requires:

- active_profile_enabled: true

- scope_check: true

- operator_typed_confirm: true

- id: idor_read_only

vuln_class: idor

will_do:

- "GET request as attacker session"

will_not_do:

- "Any DELETE / POST / PATCH / PUT"

- "Any state-mutating side effect"

requires: [active_profile_enabled, scope_check, operator_typed_confirm]

# … one per (vuln_class, scope) ...

The enforcement.

- The API loads this file at startup and exposes GET /settings/verifiers (read-only).

- POST /evidence/{id}/replay requires a verifier_id; if it isn't on the allowlist for this finding's vuln_class, returns 403 verifier.not_allowed.

- Every verifier run is wrapped: scope re-check, rate limit, audit row.

- Adding a verifier is a code change; operator cannot upload a verifier through the UI.

### 9.2 Evidence ingest pipeline (redact-before-store)

The problem. A captured JS bundle or HTTP response can contain secrets (API keys, JWTs, customer PII). If the raw bytes hit data/evidence/ unredacted, the evidence file IS a leak.

The pipeline.

upload (multipart) → API

│

▼

1. MIME / size sniff (reject obvious fails fast)

│

▼

2. Streaming redactor (gitleaks rules + custom JWT/PII regex)

│ replaces sensitive substrings with [REDACTED:<rule>:<idx>]

│ records rule hits in evidence_redactions table

│

▼

3. Encrypt at rest (NETRA existing envelope encryption with cryptography)

│

▼

4. Write to data/evidence/<program>/<finding-id>/<evidence-id>.{enc}

│

▼

5. Insert evidence row (hash, size, mime, redaction_count, encrypted=true)

│

▼

6. Audit row

Read path. Decrypts on the fly, streams. Never re-redacts on read; redaction was permanent at write time. The original (unredacted) bytes never touch disk.

Re-redaction flow. If a new redaction rule lands, operator can run evidence rescan which re-applies rules to existing evidence; redacted spans accumulate, never decrement.

Acceptance.

- A test fixture with an obvious AWS access key in a JS bundle: stored bytes contain [REDACTED:aws_access_key:0], never the raw key.

- The redactions table lets the operator audit "what did we strip from this evidence?" without exposing the strings.

### 9.3 Kill switch

A red-outlined KillSwitchButton lives in the top bar. Click → modal that requires typing STOP. Confirm → API issues:

- revoke to all running Celery tasks (graceful 5s, then SIGKILL).

- Marks active scans cancelled.

- Closes all open MCP federation channels.

- Audit-logs the action with actor and reason.

UI surfaces a banner across all pages until the operator clears it.

### 9.4 Active program guard

The "active program" is a Zustand store value displayed in the top bar. Every state-changing API call (hunt, draft, replay, dismiss) must have a program_id that matches.

Server-side enforcement. API doesn't trust the client. Every mutating endpoint takes program_id and the API re-checks: does it exist, is it active, does the user have access?

UI enforcement. Buttons that need a program disable themselves if no program is active, with a tooltip.

Never default to "all programs". No multi-select for actions. Single-program-at-a-time is the safety boundary.

### 9.5 Out-of-scope traffic visualisation

Persistent green badges teach operators to ignore the area. Therefore: the top-bar "scope safety" indicator is invisible when blocked count is 0. When > 0:

- Amber badge "12 blocks last 24h" if all in 24h.

- Red badge "47 blocks last 24h — investigate" if > 30 (configurable threshold).

Click → audit log filtered to scope blocks. No "dismiss" option — the count clears as the time window rolls past. Dismissal would teach operators to ignore.

### 9.6 Confirmation modals — when required

The ConfirmTypedModal is required for:

- Deleting a program (type the handle).

- Sending a submission (SEND).

- Running an active hunt for the first time on a program (program handle).

- Triggering kill switch (STOP).

- Drafting a flagged dup (the original finding's id).

- Editing the verifier allowlist via a future admin path (program handle + OVERRIDE).

A normal "Are you sure? OK / Cancel" is forbidden by design — operators click through them. Typed confirmation forces a pause.

## 10. AuthN / AuthZ / RBAC

### 10.1 Roles

- operator — full access. Can register programs, run hunts, draft, replay, change settings. There is exactly one operator per single-user deploy.

- viewer — read-only access to programs, findings, submissions, audit. Cannot trigger hunts, replays, drafts, or settings changes.

Roles are stored on users.role (existing column). RBAC enforcement lives in a FastAPI dependency require_role("operator") that wraps mutating routes.

### 10.2 Login flow

- POST /auth/login with username, password, optional TOTP (uses existing pyotp integration).

- API issues JWT in httpOnly secure SameSite=Lax cookie. Cookie includes a csrf claim.

- Frontend reads the CSRF token from a /auth/me response (which returns it in body, not cookie) and includes it in X-CSRF-Token on every mutating request.

- Refresh on activity (rolling 8h window).

### 10.3 API tokens (for programmatic / MCP use)

Operator can mint long-lived API tokens (netra-bb settings tokens create). Tokens are scoped to a role and stored hashed. Used by MCP federation, CI integrations.

### 10.4 CSRF protection

- All POST/PUT/PATCH/DELETE require X-CSRF-Token matching the cookie's claim.

- SameSite=Lax cookie blocks cross-origin in browsers that respect it; the explicit token is belt-and-suspenders.

- WebSocket upgrade includes a single-use token query param negotiated via prior fetch.

### 10.5 Audit of UI actions

Every mutating route writes a row to audit_ui_actions (new table):

audit_ui_actions(

id, ts, actor_id, action, target_type, target_id, payload_hash,

result_code, trace_id, ip, user_agent

)

Searchable in section 8.9.

### 10.6 Session timeouts

- Idle: 30 min (configurable).

- Absolute: 8h.

- Lockout: 5 failed logins → 15 min lockout, audit-logged.

## 11. Dashboard Data Viz

### 11.1 Top metrics (first row of dashboard)

- Active programs. Single number, no chart.

- Open findings by severity. Stacked horizontal bar (one row, 5 segments). Tooltip per severity.

- Submissions by status. Donut OR stacked bar — donut is fine here because there are 9 states; donut handles count better than bar.

- Out-of-scope blocks (24h). Single number, only rendered when > 0.

### 11.2 Charts (second row)

- Findings over time. Line chart, one line per severity, last 30 days.

- Submission funnel. Bar chart: draft → sent → triaging → resolved.

- Payout cumulative. Line chart, total $ paid this month and YTD.

All charts use Recharts. All values use tabular figures. Hover tooltips, never auto-rotating.

### 11.3 Alerts feed (right rail)

Newest first. Each alert has timestamp, severity, message, click-through.

Alert types:

- Scope drift (program X scope changed in last sync).

- Critical finding triaged.

- Sync failure.

- Kill switch triggered.

- Submission verdict received.

Acknowledged alerts disappear after 24h. No persistence beyond that — the audit log is the canonical record.

### 11.4 Worker status panel

Hidden when healthy. Shown when any of:

- Celery worker disconnected from Redis.

- Beat scheduler missed an interval.

- Ollama unreachable.

- Graphify CLI missing.

- DB migration drift detected.

Rows show check name, status (error/warn), detail, "fix" link to documentation.

## 12. Testing Strategy

### 12.1 Unit (Vitest)

- All Zustand stores.

- All pure helpers (formatting, redaction-on-display, scope-status mapping).

- Every component with logic (FindingCard, EvidencePanel, ConfirmTypedModal).

- Coverage target: 90% on src/lib, 80% on components.

### 12.2 Integration (Vitest + MSW)

- Each page mounted with mocked API responses.

- Loading / empty / error / success states.

- Mutation flows: register program, run hunt, draft submission, ingest verdict.

### 12.3 Contract tests (schemathesis)

- Run against the FastAPI app in CI on every PR.

- All endpoints validated against the OpenAPI 3.1 spec.

- Custom hooks for stateful resources (auth → list → fetch by id).

### 12.4 E2E (Playwright)

- Smoke flows per phase:

- Phase 4a: register program → sync scope → check target → run passive hunt → see results.

- Phase 4b: open finding → view evidence → replay → promote to draft.

- Phase 4c: render submission → ingest verdict → see deduper learn.

- Run against the full Docker stack in a CI job.

- Screenshots on failure, retained 30 days.

### 12.5 Visual regression

- Per-component screenshots on Storybook (or Histoire — simpler with Vite).

- Diffed in CI via Chromatic-style harness or Playwright's built-in snapshot.

- Block PR merge on regressions to severity badge / scope chip / status pill — these are safety-critical visual cues.

### 12.6 Accessibility (axe-core)

- Run axe on every page in Playwright.

- Block PR merge on any WCAG AA violation.

- Manual screen-reader smoke once per phase release.

### 12.7 Security checks

- npm audit / Dependabot on the frontend.

- Bandit + ruff on backend (already configured).

- Semgrep custom rules for: hardcoded secrets, raw SQL string interpolation, missing CSRF check, missing auth dependency on mutating route.

## 13. Performance Budget

The UI is dense, so performance has to be defended. Targets at the 95th percentile on a typical operator laptop (mid-2022 spec):

| Metric | Budget | How |
| --- | --- | --- |
| Largest Contentful Paint | ≤ 1.5s | Code-split per route; Tailwind purged; preload critical CSS |
| Time to Interactive | ≤ 2.0s | No top-level synchronous fetches; auth check is the only blocking call |
| Initial JS payload (gzipped) | ≤ 180 KB | Routes lazy-loaded; force-graph chunk only on opt-in |
| Image / icon payload | ≤ 60 KB | Lucide tree-shaken; SVG-only |
| Worker mem (frontend) | ≤ 50 MB on dashboard | TanStack Query cache window-tuned |
| WebSocket reconnect | ≤ 1s | Exponential backoff capped at 5s |
| Audit table render | 60 fps for 10k rows | Virtualised |

CI fails the build if a route bundle exceeds its budget. Bundle-analyzer report posted to PR.

## 14. Phased Rollout

### Phase 4a — Core ops (Week 1)

Goal. A single operator can register a program, sync scope, run a passive hunt, and see the results land — entirely through the GUI.

Pages shipped: Dashboard (minimal), Programs, Scope Center, Hunt Console, Doctor.

Backend deltas: /programs, /scope, /hunts (incl. WS), /doctor, auth.

Docker: frontend, beat, migrations services. Compose comes up clean on a fresh box.

Definition of done: end-to-end smoke test passes — register Shopify, sync scope, run passive hunt, see PhaseTimeline stream, zero out-of-scope traffic.

### Phase 4b — Triage + PoC Lab (Weeks 2–3)

Goal. Operator can triage findings ranked by composite score, view evidence, replay, verify under allowlist, and promote to draft.

Pages shipped: Findings/Triage, PoC Lab, Evidence panel, parts of Audit (scope blocks).

Backend deltas: /triage, /findings/{id}/evidence, /evidence/{id}/replay (with verifier allowlist enforcement), /audit/scope-blocks. Evidence ingest pipeline (redact-before-store).

This is the highest-risk phase. Every PR in 4b requires an explicit safety reviewer (you, a colleague, or a scheduled checklist self-review against section 9).

Definition of done: end-to-end — pick a finding, view evidence, replay, see diff, promote to draft. No raw secrets in stored evidence (test fixture confirms).

### Phase 4c — Submission, Graph, Audit (Week 4)

Goal. Close the loop: render submission, paste into platform, ingest verdict, see deduper learn.

Pages shipped: Submission Center, Graph View (hierarchical default), full Audit Log.

Backend deltas: /submissions (incl. transition + verdict), /graph, /audit/ui-actions, full audit-of-UI-actions plumbing.

Definition of done: submit to a real H1 program manually, ingest the verdict back, see Graphify export update, see deduper now flag a similar finding.

### Phase 4d — Polish (Week 5)

Goal. Production-ready.

Tasks: axe-core failures cleaned, Playwright suite green on all flows, visual regression baseline, Settings page, notification rules UI, performance budget audit, docs/bugbounty.md updated, Docker compose tuned.

Definition of done: WCAG AA clean, perf budget met, Playwright green, fresh-box install in < 10 minutes.

## 15. Story-Level Plan

Same shape as NETRA_BB_PRD.md: each story is a single GitHub issue. Estimates: XS<1h, S 1–3h, M 3–8h, L 1–2 days, XL 3+ days.

### Epic G1 — Core scaffolding

#### G-1.1 Frontend project scaffold ratification

- Problem: Existing scaffold is partial; lock the stack.

- Acceptance: package.json pins React 18.3, Vite 5, Tailwind 3.4, TanStack Router/Query/Table, Zustand, Recharts, Lucide. Engines field locked to Node 22. CI runs typecheck + lint + test on every PR.

- Files: frontend/package.json, frontend/tsconfig.json, .github/workflows/frontend.yml

- Estimate: S

#### G-1.2 Tailwind config with design tokens

- Acceptance: tailwind.config.ts exposes sev.*, status.*, bg.*, border.*, text.* tokens from section 5.1. Zero magic colours allowed in components — ESLint rule enforces.

- Files: frontend/tailwind.config.ts, frontend/.eslintrc.cjs

- Estimate: M

#### G-1.3 Component library skeleton (Storybook/Histoire)

- Acceptance: Histoire installed; first 4 components (SeverityBadge, ScopeVerdictChip, StatusPill, CommandBlock) have stories with all states. Visual regression baseline captured.

- Files: frontend/src/components/, frontend/histoire.config.ts

- Estimate: M

#### G-1.4 Auth scaffolding (login + cookie + CSRF)

- Acceptance: Login page renders; submitting calls /auth/login; cookie set; subsequent fetch includes CSRF header from /auth/me body. Logout clears.

- Files: frontend/src/pages/login.tsx, frontend/src/lib/auth.ts, src/netra/api/routes/auth.py

- Estimate: L

#### G-1.5 RBAC dependency in FastAPI

- Acceptance: require_role("operator") and require_role("viewer") decorators. Mutating BB routes wrapped. Tests assert 403 on viewer attempting POST.

- Files: src/netra/api/deps.py, src/netra/api/routes/bugbounty.py, tests

- Estimate: M

#### G-1.6 Audit-of-UI-actions table + middleware

- Acceptance: New alembic migration adds audit_ui_actions. FastAPI middleware writes a row for every successful mutating BB request. Trace ID propagated to logs.

- Files: alembic/versions/006_audit_ui_actions.py, src/netra/api/middleware/audit.py

- Estimate: M

### Epic G2 — Programs page

#### G-2.1 `/api/v1/bb/programs` routes

- Acceptance: Full CRUD + sync-scope. Uses existing programs.py service. OpenAPI examples included. schemathesis green.

- Files: src/netra/api/routes/bugbounty.py, src/netra/api/schemas/bb.py

- Estimate: L

#### G-2.2 Programs table page

- Acceptance: Renders list with all columns from 8.2. Filter by platform. Empty state with literal CommandBlock. TanStack Query handles cache.

- Files: frontend/src/pages/bb/programs.tsx, frontend/src/components/programs/Table.tsx

- Estimate: M

#### G-2.3 Add program modal + sync diff

- Acceptance: Add modal calls API; if H1 + creds present, auto-pulls scope. Sync diff modal shows added/removed before applying.

- Files: frontend/src/components/programs/AddModal.tsx, SyncDiffModal.tsx

- Estimate: M

#### G-2.4 Program drawer with tabs

- Acceptance: Drawer opens on row click; tabs Overview / Scope / Assets / Findings / Submissions / Settings render with their own data fetch keys.

- Files: frontend/src/components/programs/Drawer.tsx

- Estimate: M

### Epic G3 — Scope Center

#### G-3.1 `/api/v1/bb/scope` routes

- Acceptance: GET rules with filters; POST /scope/check returns same shape as ScopeValidator.check() including parsed details.

- Files: src/netra/api/routes/bugbounty.py, schemas

- Estimate: M

#### G-3.2 Scope Center page

- Acceptance: Two-pane as in 8.3. Checker results show parsed object. Drift indicator at top.

- Files: frontend/src/pages/bb/scope.tsx

- Estimate: L

#### G-3.3 Recent blocks panel

- Acceptance: Bottom panel pulls last 25 from /audit/scope-blocks. Click expands.

- Files: frontend/src/components/scope/RecentBlocks.tsx

- Estimate: S

### Epic G4 — Hunt Console

#### G-4.1 `/api/v1/bb/hunts` routes + WS

- Acceptance: POST /hunts validates program + profile + active-toggles, enqueues Celery, returns 202. WS streams PhaseEvent / AssetEvent / BlockedEvent. Cancel route works.

- Files: src/netra/api/routes/bugbounty.py, src/netra/api/ws/hunts.py

- Estimate: L

#### G-4.2 New-hunt configure page

- Acceptance: Form with program selector, profile, active toggles (collapsed by default), typed-confirm on active. Run button disabled until form valid.

- Files: frontend/src/pages/bb/hunts/new.tsx

- Estimate: M

#### G-4.3 Live hunt page

- Acceptance: PhaseTimeline streams from WS. Live counters. Tabs: Phases / Assets / Logs / Blocked. Reconnect on socket loss without dup events.

- Files: frontend/src/pages/bb/hunts/$id.tsx, PhaseTimeline.tsx

- Estimate: L

#### G-4.4 Out-of-scope banner + zero-traffic banner

- Acceptance: When scan completes, banner shows "Zero out-of-scope traffic" green if blocked count is 0, otherwise red "N attempts blocked — see audit".

- Files: frontend/src/components/hunts/CompletionBanner.tsx

- Estimate: S

### Epic G5 — Triage Queue

#### G-5.1 `/api/v1/bb/triage` routes

- Acceptance: GET returns ranked findings; supports filters and pagination. Single-finding endpoint returns full personas + dedup.

- Files: src/netra/api/routes/bugbounty.py

- Estimate: M

#### G-5.2 FindingCard component

- Acceptance: Collapsible row, all fields per 8.5. Hot-keys J/K/O/D/X. Visual regression snapshot.

- Files: frontend/src/components/triage/FindingCard.tsx, story

- Estimate: M

#### G-5.3 Triage page with filters

- Acceptance: Virtualised list (TanStack Virtual), filter pane left, detail drawer right. Vetoed hidden by default.

- Files: frontend/src/pages/bb/triage.tsx

- Estimate: L

### Epic G6 — PoC Lab (the safety-critical phase)

#### G-6.1 Verifier allowlist YAML + loader

- Acceptance: verifier_allowlist.yaml at repo root. API loads on startup; exposes via GET /settings/verifiers. Reload endpoint operator-only. Schema-validated at load.

- Files: verifier_allowlist.yaml, src/netra/bugbounty/verifiers/loader.py, schema

- Estimate: M

#### G-6.2 Replay endpoint with verifier enforcement

- Acceptance: POST /evidence/{id}/replay requires verifier_id; checks allowlist for finding's vuln_class; runs scope re-check; runs verifier; writes audit row; returns diff. Tests cover: allowed verifier, disallowed verifier, scope violation.

- Files: src/netra/api/routes/bugbounty.py, src/netra/bugbounty/verifiers/runner.py

- Estimate: L

#### G-6.3 Evidence ingest pipeline

- Acceptance: Multipart upload → MIME sniff → streaming redactor (gitleaks rules + JWT/PII regex) → encrypt → store. Test fixture with AWS key produces stored bytes containing [REDACTED:aws_access_key:0], never raw key.

- Files: src/netra/bugbounty/evidence/pipeline.py, redactor.py, encryptor.py

- Estimate: XL

#### G-6.4 PoC Lab page

- Acceptance: Three regions per 8.6. Evidence tabs: HTTP / screenshot / JSON / replay history / steps. Verify panel shows verifier signature, will-do / will-not-do, requires typed-confirm.

- Files: frontend/src/pages/bb/findings/$id.tsx, components

- Estimate: XL

#### G-6.5 Replay diff view

- Acceptance: After a replay completes, a new row in evidence; click shows status / body / header / latency diff.

- Files: frontend/src/components/evidence/ReplayDiff.tsx

- Estimate: M

### Epic G7 — Submissions

#### G-7.1 `/api/v1/bb/submissions` routes

- Acceptance: Full CRUD + transition (validated by state machine) + render + verdict. Verdict ingestion triggers Graphify export.

- Files: src/netra/api/routes/bugbounty.py

- Estimate: L

#### G-7.2 Submission Center list

- Acceptance: Table with columns from 8.7. Filter by program, status. Click row → detail.

- Files: frontend/src/pages/bb/submissions/index.tsx

- Estimate: M

#### G-7.3 Submission editor with state machine viz

- Acceptance: Two-pane editor; live preview; state-machine click attempts transition with reason on rejection. Render dropdown.

- Files: frontend/src/pages/bb/submissions/$id.tsx, StateMachineViz.tsx

- Estimate: L

#### G-7.4 Verdict ingestion form

- Acceptance: Form when submission reaches triaging; choose verdict, payout_actual, notes. Submission persists, Graphify export queued.

- Files: component + API

- Estimate: M

### Epic G8 — Graph + Audit

#### G-8.1 `/api/v1/bb/graph` routes

- Acceptance: Program graph + codebase graph endpoints. Reindex POST async.

- Files: API, services

- Estimate: M

#### G-8.2 Hierarchical graph view (default)

- Acceptance: Tree of programs → assets → findings, filterable left rail. Click jumps to triage filtered.

- Files: frontend/src/pages/bb/graph.tsx, HierarchicalView.tsx

- Estimate: M

#### G-8.3 Force graph view (opt-in)

- Acceptance: Toggle from hierarchical. Refuses to load > 200 nodes; prompts to filter first. Nodes coloured by type; submissions overlay toggle.

- Files: frontend/src/components/graph/ForceView.tsx

- Estimate: L

#### G-8.4 Audit log page

- Acceptance: Two tabs (scope-blocks / ui-actions). Filters by date / program / actor / action. Export CSV/JSON streams.

- Files: frontend/src/pages/bb/audit.tsx

- Estimate: M

### Epic G9 — Safety + ops

#### G-9.1 KillSwitchButton + endpoint

- Acceptance: Top-bar component. Click → typed-STOP modal → API revokes Celery tasks → marks scans cancelled → audit-logs → banner across all pages until cleared.

- Files: KillSwitchButton.tsx, src/netra/api/routes/admin.py

- Estimate: M

#### G-9.2 Out-of-scope visualisation in top bar

- Acceptance: Hidden when count = 0; amber/red badge above thresholds; click → audit filtered.

- Files: TopBar.tsx, useScopeBlocksLast24h.ts

- Estimate: S

#### G-9.3 Doctor page

- Acceptance: Renders the _doctor_checks shape as a table; refresh button; status icon in top bar (only when not all-green).

- Files: frontend/src/pages/bb/doctor.tsx

- Estimate: S

#### G-9.4 Settings page (credentials, notifications, theme)

- Acceptance: Tabs from 8.10. Credentials encrypted via existing envelope; never round-tripped to client. Notifications per-program rules saved.

- Files: frontend/src/pages/bb/settings/*.tsx

- Estimate: L

### Epic G10 — Docker + ops

#### G-10.1 Docker compose changes

- Acceptance: Adds frontend, beat, migrations services; mounts evidence + graphify volumes. docker compose up brings the stack on a fresh box. README updated.

- Files: docker-compose.yml, docker/frontend/Dockerfile, docker/frontend/nginx.conf

- Estimate: L

#### G-10.2 Migration entrypoint

- Acceptance: migrations one-shot service runs alembic upgrade head; api depends_on it with service_completed_successfully. Rollback story documented.

- Files: docker/api/entrypoint.sh, docker-compose.yml

- Estimate: S

#### G-10.3 nginx hardening

- Acceptance: Sets HSTS, CSP, X-Content-Type-Options, X-Frame-Options DENY. CSP allows only self + websocket. Rate-limits login.

- Files: docker/frontend/nginx.conf

- Estimate: S

#### G-10.4 Backups

- Acceptance: pg_dump cron container in compose (off by default profile backup). Evidence dir tarball script. Documented restore procedure.

- Files: docker/backup/, docs/bugbounty.md

- Estimate: M

### Epic G11 — Testing

#### G-11.1 Vitest + MSW setup

- Acceptance: Vitest config, MSW handlers per BB route, sample tests for Programs page (loading/empty/error/success).

- Files: frontend/vitest.config.ts, src/test/handlers.ts, sample tests

- Estimate: M

#### G-11.2 Playwright E2E rig

- Acceptance: Playwright config; CI job spins up Docker stack, runs phase-4a smoke. Screenshots on failure retained 30d.

- Files: playwright.config.ts, .github/workflows/e2e.yml

- Estimate: L

#### G-11.3 schemathesis contract tests

- Acceptance: Runs in CI on every PR against /api/v1/openapi.json. All BB routes covered. Stateful auth → list → fetch by id.

- Files: tests/contract/, CI workflow

- Estimate: M

#### G-11.4 axe-core a11y in Playwright

- Acceptance: Every page tested; CI fails on AA violations.

- Files: Playwright fixtures

- Estimate: S

#### G-11.5 Visual regression baseline

- Acceptance: Histoire stories captured; PR comments diffs; merge blocked on regressions to safety-critical components.

- Files: Histoire setup, CI

- Estimate: M

### Epic G12 — Documentation

#### G-12.1 Update docs/bugbounty.md with GUI flows

- Acceptance: Operator guide covers install (compose), login, register program, run hunt, triage, draft, ingest verdict — with screenshots.

- Files: docs/bugbounty.md, docs/screenshots/

- Estimate: M

#### G-12.2 Add API reference

- Acceptance: OpenAPI is the source of truth; docs/api.md is a curated subset with examples.

- Files: docs/api.md

- Estimate: S

#### G-12.3 Architecture diagrams (mermaid)

- Acceptance: Sequence + container diagrams for hunt flow, evidence ingest, replay/verify. Embedded in bugbounty.md.

- Files: docs/diagrams/

- Estimate: S

## 16. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Evidence redaction misses a secret class (e.g. new GitHub PAT format) | Medium | High | Redactor rules version-pinned; rescan endpoint to apply new rules to existing evidence; CI fixture corpus includes representative secrets per class |
| Verifier allowlist gets edited via UI by mistake | Low | Critical | UI is read-only; YAML edits go through PR review; loader fails closed on schema mismatch |
| WebSocket auth bypass | Low | High | WS upgrade requires a single-use token negotiated via authenticated fetch; tokens expire in 60s |
| CSRF token leak via XSS | Low | High | CSP script-src 'self'; no inline scripts; nonce-based for any unavoidable inline; React's escape-by-default |
| Frontend cache returns stale scope verdict | Medium | High | Scope decisions are NEVER cached client-side; every action re-checks server-side; client cache is only for display, never for gating |
| Force graph hangs browser on huge programs | Medium | Low (UX) | Refuse > 200 nodes; force operator to filter first |
| Audit log fills disk | Low | Medium | TTL with archival to cold storage; export endpoint streams; pg_dump-ready |
| Postgres / Redis container OOM under load | Medium | Medium | Resource limits in compose; doctor surfaces it; graceful degradation (queues back up but UI stays responsive) |
| Operator confusion on active vs passive | Medium | High | Active toggles collapsed; typed-confirm; explicit list of what active will do; per-program first-run confirmation |
| New verifier added without security review | Low | Critical | Allowlist edits require PR; CODEOWNERS file requires security reviewer for verifier_allowlist.yaml; CI runs schema validation |
| Light theme has accessibility regression | Low | Medium | axe-core covers both themes; visual regression covers both; CI matrix |
| First-time docker compose up fails on Mac vs Linux | Medium | Low | CI runs compose on both; documented gotchas; Dockerfile uses arm64+amd64 |

## 17. Open Questions / Brainstorm

Things to decide before, during, or after Sprint 4 — captured here so they don't fall on the floor.

### 17.1 Evidence retention

How long do we keep evidence after a submission resolves? Suggestions to evaluate:

- Paid: keep forever (it's the audit trail of a paid finding).

- Dup / Informational: 90 days then archive.

- N/A: 30 days then delete.

- Operator override per-finding.

### 17.2 Multi-program parallel hunting

The architecture says single-program-active. But operators want to run passive recon on multiple programs overnight. Compromise: passive can run multi-program in parallel; anything active is single-program-locked.

### 17.3 Mobile responsiveness

Operators won't hunt on phones, but glance-at-dashboard from a phone is plausible. Decision: dashboard is responsive down to ≥ 360px; everything else minimum 1024px (rejects with "use desktop" page below that).

### 17.4 Replay verifiability

When a finding's still-reproducible state changes, do we surface a passive notification? E.g. "Finding X was paid 30 days ago, replay now shows 404 — fix verified". This is dashboard-worthy material.

### 17.5 LLM choice for BountyHunter

Architecture pins qwen:14b. But triage of complex findings may need bigger context. Options:

- Per-program model override in settings.

- Auto-escalate to mistral or claude-haiku when finding evidence > 8K tokens.

- Operator-pinned per-finding.

Defer until we have qwen baseline data.

### 17.6 Submission template variants

H1, Bugcrowd, Intigriti each have stylistic norms. Decision: one canonical markdown body per finding; per-platform "render" picks the right template + boilerplate. Authors don't fork.

### 17.7 Team workflow signoff

P2 persona needs a "review → sign off → submit" handoff. Not in v1. Capture: when this lands, signoff is recorded as an audit row; submission can't transition past ready_to_send without a signoff event from a non-author user.

### 17.8 CLI vs UI parity

Decide: every UI action must also be a CLI command, OR the UI is allowed to do things CLI can't. Position: CLI is the canonical surface; UI is a lens onto it. Anything the UI can do, the CLI can do. Discoverable via netra-bb --help matching the page tree.

### 17.9 Notifications integrations

Slack for v1. Discord, Telegram, email — backlog. PagerDuty for "scope drift critical" — backlog. Webhooks generic — useful, simple.

### 17.10 Self-hosted vs SaaS

Document the path explicitly. v1 is self-hosted single-operator. v2 multi-operator self-hosted. v3+ SaaS not in this PRD's scope; note design constraints (tenant isolation at DB level, evidence encryption with per-tenant keys, audit per tenant).

### 17.11 The "did the program silently fix it" check

Capture as a Phase 5 idea: scheduled replay of resolved-paid submissions monthly; surface fixed/regressed status in dashboard. Free signal, low effort.

### 17.12 Brand mark

NETRA already has the नेत्र logo. The BB sub-brand needs a treatment. Position: small chip "BB" appended to NETRA mark in the top-left, same colour, no separate logo. Avoids brand sprawl.

## 18. Definition of Done — Overall

Beyond per-phase DoD in section 14, the GUI is "done" (v1) when:

- A new operator can install via docker compose up, log in, register a real H1 program, sync scope, run a passive hunt, triage a finding, replay, draft, and ingest a verdict — all through the GUI, no CLI required.

- Every mutating action writes an audit row.

- Zero out-of-scope traffic in any test fixture or CI run.

- WCAG AA passes axe on every page, both themes.

- Performance budget met at p95 on the reference laptop.

- Playwright phase-4a/4b/4c smoke tests pass green.

- Evidence rescan against the redactor fixture corpus returns zero secrets.

- Verifier allowlist tests pass (allowed runs, disallowed are 403, scope violations during replay are blocked).

- docs/bugbounty.md updated; screenshots current; install instructions verified by a colleague.

- Sprint retrospective captures lessons; risk register updated.

## 19. Appendices

### A. Color tokens (CSS variables)

:root[data-theme="dark"] {

--sev-critical: #DC2626;

--sev-high:     #EA580C;

--sev-medium:   #CA8A04;

--sev-low:      #0891B2;

--sev-info:     #475569;

--status-in-scope:     #16A34A;

--status-out-of-scope: #DC2626;

--status-pending:      #D97706;

--status-success:      #15803D;

--status-failed:       #B91C1C;

--status-muted:        #475569;

--bg-app:        #0B1220;

--bg-panel:      #111827;

--bg-row-alt:    #0F172A;

--border-subtle: #1F2937;

--border-strong: #374151;

--text-primary:  #E5E7EB;

--text-secondary:#9CA3AF;

--text-muted:    #6B7280;

--accent:        #3B82F6;

}

### B. Glossary deltas (additions to architecture-doc glossary)

| Term | Meaning |
| --- | --- |
| Verifier allowlist | YAML-encoded list of allowed PoC verification techniques per (vuln_class, program). |
| Replay | Re-execution of a captured request to check if a finding is still reproducible. |
| Kill switch | Top-bar button that revokes all running Celery tasks and closes MCP federation. |
| Active program guard | Sticky top-bar program selector that scopes all mutating UI actions. |
| ConfirmTypedModal | Destructive-action confirmation requiring typed-out literal text. |
| ScopeVerdictChip | UI atom showing IN / OUT / ? for a target. |
| Evidence ingest pipeline | The redact-then-encrypt-then-store path for any uploaded evidence file. |

### C. Out of scope for this PRD (deliberately)

- The CLI surface that already exists.

- The OpenClaw integration (still deferred).

- The web-tunnel / Cloudflare Tunnel option for remote access (operational, not product).

- The single-binary distribution (operational).

- Mobile-native apps.

- Offline mode beyond the existing local-first defaults.

*End of GUI PRD v0.1. Revisit after Phase 4a retro.*